## Slide 1
Prepared by Logical Operators
for COSC 3F00
February 27th, 2014

## Slide 2: Review
Using Agile principles
Split project into time-boxed iterations
Created and prioritized the list of features
Pulled highest priority features into first iteration

## Slide 3: Project Timeline

## Slide 4: Iteration #2 Goals
Pulled the next set of features from the backlog
  Complete the offline version of the game
  Include “New Game” as well as “Save/Resume Game” features
  Initiate artificial intelligence integration
Improve project progress tracking

## Slide 5: Planning
All tasks are tracked in GitHub
Began with 6 high level use cases which we broke down into project tasks
Analysis, design, construction and testing of the use cases spawned many subtasks eventually leading to a total of 32 project tasks

## Slide 8: Observations
Iteration 2 was 1 week shorter
Less effort needed to be dedicated to learning tools
Some improvement in progress tracking was observed
Goal for next iteration will be to trend as closely as possible to the “Ideal Done” line

## Slide 9: Other Iteration Activities
GitHub used to house all artifacts, source code and automated tests
Analysis and design artifacts followed conventions from iteration #1
Construction and testing was done using AndroidStudio
travis-ci.org used for continous integration

## Slide 10: Ready For A Demo?
Agile Principle #7:
“Working software is the primary measure of progress.”
Source: agilemanifesto.org/principles.html

## Slide 11
Demonstration

## Slide 12: Next Iteration Goals
Complete AI integration
Implement network capabilities for online features and game play over the internet

## Slide 13
Feedback?
Q&A

## Slide 14
Thank you